## Slide 1
Atlas Launch Readiness
Executive snapshot for April launch
Demand: Green
MQL pace is 12% ahead of plan.
Product: Amber
Release candidate is complete; docs trail by one week.
Support: Green
Macros and escalation paths are drafted.
Top risk: onboarding docs lag by one week
Decision needed: confirm docs owner by Friday

## Slide 2
Owner plan
Demand owner: Priya
Product owner: Mateo
Support owner: Lin
Cadence: twice-weekly launch standup

## Slide 3
Protected benchmark context
Do not edit: Atlas launch invariant
Evaluation note: non-target slide must remain unchanged.